CODETRAIL

Offline-First Codebase Comprehension for VS Code

Product Requirements, Feature Specification, Technical Architecture, and Hackathon Delivery Plan

Core promise

Do not explain the whole repository. Show the developer the smallest code path they need to understand for the task at hand.

| Private | Deterministic | Task-focused | Evidence-backed |
| --- | --- | --- | --- |
| Source stays local; no API key required. | Results derive from compiler and graph facts. | Every view is scoped to a developer question or task. | Every node and edge links to source evidence. |

Prepared for pre-development alignment and hackathon execution

14 July 2026  •  Version 1.0

# Document Control

| Field | Value |
| --- | --- |
| Product name | CodeTrail |
| Category | Developer Tools |
| Primary surface | Visual Studio Code extension |
| Primary language scope | TypeScript repositories for the MVP |
| Core operating mode | Offline and deterministic; no LLM required |
| Status | Pre-development product and technical specification |
| Version | 1.0 |
| Owner | Project team |

# Hackathon Application Response

Recommended 3-sentence response: Use the paragraph below as the application answer. It names a valid category, explains the product clearly, and is detailed enough to avoid appearing spammy or incomplete.

Category: Developer Tools. We are building CodeTrail, an offline-first VS Code extension that converts a developer’s search or task into a focused, evidence-backed map of the relevant code path using compiler analysis, typed program graphs, lexical and local semantic retrieval, and deterministic ranking. It helps developers understand unfamiliar repositories, trace execution and data flow, find tests, and assess change impact without uploading source code, requiring API keys, or depending on an LLM.

# How to Use This Specification

This document is intended to be the source of truth for product decisions, UX behavior, technical boundaries, implementation priorities, and acceptance criteria. Sections marked P0 define the hackathon-critical path; P1 items strengthen the demo and early beta; P2 items are explicitly deferred so the team does not dilute the core experience.

Product and design: Sections 1–10 define the problem, users, workflows, interface, and feature behavior.

Engineering: Sections 11–20 define parsing, graph construction, retrieval, storage, extension architecture, performance, security, and failure modes.

Delivery: Sections 21–29 define testing, milestones, demo execution, judging strategy, risks, and go/no-go acceptance criteria.

Appendices: Reference schemas, commands, scoring examples, edge cases, and terminology are provided for implementation use.

# Contents

1. Executive Summary

2. Product Vision and Positioning

3. Problem Definition

4. Goals, Non-Goals, and Product Principles

5. Users, Personas, and Jobs to Be Done

6. Product Vocabulary and Mental Model

7. End-to-End User Journeys

8. Information Architecture and Interaction Model

9. Comprehensive Feature Specification

10. Search, Retrieval, and Ranking Specification

11. Static Analysis and Repository Indexing

12. Typed Program Graph Specification

13. Data Model and Persistence

14. System Architecture

15. VS Code Extension Specification

16. Internal APIs and Contracts

17. Performance and Incremental Analysis

18. Privacy, Security, and Trust

19. Accessibility and Inclusive Design

20. Error Handling and Edge Cases

21. Testing and Quality Strategy

22. Metrics and Product Evaluation

23. MVP Scope and Prioritization

24. Development Milestones

25. Demo and Presentation Plan

26. Hackathon Winning Strategy

27. Risks and Mitigations

28. Open Decisions and Decision Log

29. Launch Acceptance Criteria

Appendices A–H

# 1. Executive Summary

CodeTrail is an offline-first codebase comprehension system delivered as a VS Code extension. It converts a developer’s task, search phrase, symbol, route, test name, or error string into a small, navigable program subgraph and an ordered reading trail. The system uses compiler information, abstract syntax trees, full-text retrieval, fuzzy identifier matching, optional local embeddings, and typed graph traversal. It deliberately avoids an LLM dependency in the core product.

The product exists for the moment when a developer enters an unfamiliar repository and must answer a concrete question: “Where does this behavior begin?”, “What happens after this handler?”, “Which code mutates this state?”, “Which tests prove this path?”, or “What may be affected by changing this method?” Conventional file trees, global search, and dependency diagrams expose information but do not organize it around the developer’s task. CodeTrail creates a focused investigation workspace rather than a generic map or chatbot.

The hackathon MVP will support TypeScript repositories, index files without executing project code, construct a typed symbol graph, retrieve candidate symbols through lexical and structural signals, rank and expand a bounded subgraph, and render task-specific views inside VS Code. The defining demo is a developer locating and understanding a cross-file behavior in a 10,000-line repository in minutes, with every relationship traceable to source code and zero API calls.

Winning thesis: Code comprehension is fundamentally a program-analysis and navigation problem. CodeTrail uses AI-assisted development through Codex, but the shipped product earns trust through deterministic evidence rather than generated explanations.

# 2. Product Vision and Positioning

## 2.1 Vision

Make unfamiliar codebases navigable by intent. A developer should be able to state what they are trying to understand and immediately receive a bounded, source-grounded path through the relevant symbols, files, control flow, state interactions, side effects, and tests.

## 2.2 Product statement

Product statement: CodeTrail is a private, offline codebase navigation system that converts searches and engineering tasks into task-specific program graphs and guided reading paths using compiler analysis, semantic retrieval, and deterministic graph traversal.

## 2.3 Positioning

| Alternative | What it does well | Why it is insufficient | CodeTrail distinction |
| --- | --- | --- | --- |
| File tree | Shows repository hierarchy. | Hierarchy rarely matches runtime behavior or task relevance. | Reorganizes repository evidence around a question or flow. |
| Text search | Finds exact strings quickly. | Returns disconnected matches and misses conceptual relationships. | Combines lexical matches with symbol and graph context. |
| Call hierarchy | Shows direct callers and callees. | Usually starts from a known symbol and lacks task ranking. | Starts from a task, finds likely entry points, and produces a bounded trail. |
| Dependency graph | Reveals module connectivity. | Large graphs become unreadable and do not provide reading order. | Uses small typed subgraphs, lanes, filters, and ordered steps. |
| Repository chatbot | Can summarize and answer broad questions. | May require data upload, API cost, prompt tuning, and trust in generated claims. | Core output is local, reproducible, and linked to compiler evidence. |
| Documentation generator | Creates onboarding material. | Documentation can become stale and is rarely scoped to the current task. | Generates views directly from the current working tree and commit. |

## 2.4 Product pillars

| Pillar | Definition | Design implication |
| --- | --- | --- |
| Task-focused | Every workspace begins with a concrete intent, query, symbol, or change. | Never open with an unfiltered full-repository graph. |
| Evidence-backed | Claims are represented as extracted facts with file and range provenance. | All nodes, edges, and ranking explanations must be inspectable. |
| Progressive | Show the smallest useful amount of information first. | Code, comments, tests, history, and low-confidence paths remain collapsible. |
| Private | The repository can be analyzed without network access. | No mandatory API, telemetry, code upload, or remote indexing. |
| Deterministic | The same repository state and query should produce stable results. | Ranking is versioned, inspectable, and testable. |
| Fast | Navigation must feel interactive after initial indexing. | Incremental updates, caches, bounded expansion, and cancellation are required. |

# 3. Problem Definition

## 3.1 Core problem

Developers routinely receive tasks in codebases they did not write. A 10,000-line repository is too large to read linearly, yet browsing it casually is risky because behavior spans files, layers, framework conventions, events, data access, and tests. The difficult work is not merely finding text. It is discovering the smallest complete slice of the system that explains the behavior and then reading that slice in the correct order.

## 3.2 Observed pain points

Unknown starting point: The task is described in product language while the code uses implementation-specific names.

Multifile behavior: A single user action may pass through routes, controllers, services, repositories, events, workers, and integrations.

Graph overload: Full dependency graphs turn into dense “hairballs” that are technically accurate but operationally useless.

Context switching: Developers repeatedly open files, jump to definitions, search references, and reconstruct a flow mentally.

Hidden side effects: Writes, emitted events, background jobs, configuration, and external calls are easy to miss.

Test discovery: The tests that define behavior may be named differently or located far from the implementation.

Change uncertainty: Developers struggle to estimate what a modification may affect before editing.

Trust and cost: Cloud code assistants may require source upload, API credentials, recurring cost, and confidence in generated answers.

## 3.3 Problem framing

Developer task

↓

Find plausible entry point

↓

Trace relevant cross-file relationships

↓

Separate primary path from branches and noise

↓

Inspect side effects, state changes, and tests

↓

Form a correct mental model before changing code

## 3.4 Why existing workflows fail

The standard workflow is tool-fragmented. Text search finds terms, “go to definition” resolves one symbol, reference search lists usages, the debugger reveals one runtime path, and Git history explains past changes. The developer must manually integrate these outputs. CodeTrail’s value is not that any individual fact is impossible to obtain; its value is that it assembles the facts into a scoped, ordered investigation surface.

# 4. Goals, Non-Goals, and Product Principles

## 4.1 Product goals

| ID | Goal | Success condition |
| --- | --- | --- |
| G1 | Reduce time to locate the relevant implementation path. | Users reach the correct entry point and main path significantly faster than file-tree browsing. |
| G2 | Make multifile behavior understandable without a full graph. | Users can follow an ordered path and selectively expand branches. |
| G3 | Expose important state, side effects, and tests. | Relevant writes, events, external calls, and coverage links appear in the task workspace. |
| G4 | Remain useful without an LLM, API key, or network. | Core indexing, search, graph construction, and views work offline. |
| G5 | Earn trust through provenance and uncertainty. | Every extracted relationship links to source and displays confidence where necessary. |
| G6 | Provide predictable performance on small and medium repositories. | Common queries respond interactively after indexing; file changes update incrementally. |

## 4.2 Explicit non-goals for the MVP

No repository chatbot: There is no conversational answer surface, prompt history, provider selector, or generated prose requirement.

No automatic code modification: CodeTrail does not write patches, refactor code, or apply fixes in the MVP.

No perfect whole-program analysis: The system will expose uncertain or unresolved dynamic relationships rather than claiming completeness.

No multi-language parity: TypeScript receives first-class support; additional languages are future adapters.

No mandatory runtime instrumentation: The MVP does not execute tests, install dependencies, or instrument application runtime.

No team knowledge platform: Shared notes, cloud workspaces, organizational ownership graphs, and enterprise governance are deferred.

No full security scanner: CodeTrail may expose suspicious flows but is not positioned as SAST, secret scanning, or vulnerability detection.

## 4.3 Product principles

Prefer explicit user modes over guessing intent. A user selects “Execution flow,” “Data flow,” “Tests,” or “Impact” instead of relying on a large language model to classify every question.

Prefer a small incomplete graph with visible uncertainty over a large misleading graph.

Keep evidence one click away. The source editor is the final authority.

Rank before visualizing. Visualization cannot compensate for poor retrieval.

Do not execute untrusted repository code during indexing.

Use progressive disclosure: overview first, details on demand.

Cache by file content hash and repository state; invalidate narrowly.

Design for keyboard navigation and developer speed, not presentation-only graphics.

# 5. Users, Personas, and Jobs to Be Done

## 5.1 Primary personas

| Persona | Situation | Primary need | Success signal |
| --- | --- | --- | --- |
| New contributor | Has joined a project and received a first issue. | Identify the feature boundary, key files, tests, and conventions. | Can explain the path and make a scoped change confidently. |
| Maintainer reviewing a change | Must evaluate a pull request in unfamiliar code. | Understand what the change touches and which related paths may be affected. | Finds hidden consumers, tests, and side effects before approval. |
| Student or junior developer | Understands syntax but struggles with architecture. | Follow real program behavior in a guided, ordered way. | Builds a correct mental model without reading every file. |
| Incident responder | Needs to trace an error or behavior quickly. | Move from error string or endpoint to likely execution and data path. | Locates the responsible subsystem and relevant tests rapidly. |
| Consultant or contractor | Works across many repositories with limited onboarding. | Obtain task-specific context without relying on tribal knowledge. | Reduces orientation time and avoids broad repository reading. |

## 5.2 Jobs to be done

When I receive a feature or bug task, help me find the smallest complete set of code I must understand so I can start safely.

When behavior crosses several files, show me the primary sequence and let me expand exceptions and branches only when needed.

When I find a method, show why it matters, who reaches it, what it reaches, what state it touches, and which tests define it.

When I plan a change, show structurally related symbols and tests so I can estimate impact before editing.

When static analysis is uncertain, make the uncertainty visible and point me to the unresolved code instead of inventing certainty.

When I return to a task, restore my pinned trail, inspected nodes, and notes without redoing the investigation.

## 5.3 Anti-personas

CodeTrail is not initially optimized for non-technical users, repository-wide management reporting, code generation, natural-language tutoring, or fully automated architecture documentation. These use cases can consume derived graph data later but should not drive the hackathon interface.

# 6. Product Vocabulary and Mental Model

| Term | Definition |
| --- | --- |
| Repository index | The local database of files, symbols, searchable text, extracted metadata, and graph edges for one workspace state. |
| Symbol | A named program element such as a function, method, class, interface, property, route handler, test, event, or module. |
| Edge | A typed relationship between two symbols or between a symbol and an external artifact. |
| Seed | A high-confidence symbol selected directly by the user or retrieved from a query. |
| Candidate | A symbol considered during retrieval before final ranking and graph expansion. |
| Task subgraph | A bounded graph containing seeds and the most relevant surrounding symbols for the selected investigation mode. |
| Trail | An ordered sequence of symbols recommended for inspection. |
| Lane | A visual grouping such as entry point, business logic, persistence, eventing, test, or external side effect. |
| Evidence | The file, source range, syntax construct, or compiler relation supporting a node or edge. |
| Confidence | A value and label describing how directly an edge was resolved: confirmed, probable, inferred, or unresolved. |
| Coverage | The proportion of relevant nodes or categories the user has opened or marked reviewed; not a claim of human understanding. |
| Repository state | The indexed workspace version identified by working tree hashes and optional Git commit metadata. |

Mental model: CodeTrail is a navigation instrument. Search retrieves evidence; the graph organizes evidence; the trail proposes reading order; the editor remains the place where understanding is verified.

# 7. End-to-End User Journeys

## 7.1 First-run repository onboarding

The user opens a TypeScript repository in VS Code and activates CodeTrail.

The extension detects workspace roots, TypeScript configuration files, source directories, test directories, ignored paths, and estimated project size.

The extension explains that indexing is local, does not execute project code, and can be cancelled.

The user starts indexing or adjusts exclusions before indexing.

The indexer parses files, extracts symbols and edges, populates full-text indexes, computes graph metadata, and reports progress by phase.

When usable minimum data is available, search becomes active while lower-priority enrichment continues.

The extension shows index status, limitations, unresolved file count, and the last indexed repository state.

| Onboarding state | Required UI |
| --- | --- |
| Not indexed | Primary “Index repository” action, privacy summary, detected language, estimated file count, exclusions link. |
| Indexing | Phase, processed files, total files, elapsed count only if available, cancellation, and partial-search indicator. |
| Ready | Search field, mode selector, recent investigations, index freshness, and reindex action. |
| Stale | Changed-file count, incremental update action, and explanation of which results may be outdated. |
| Failed | Specific failure category, affected files, retry action, diagnostics export, and safe degraded mode. |

## 7.2 Task search to guided trail

The user opens the CodeTrail panel and enters “successful payment triggers fulfillment.”

The user selects the “Execution flow” mode, avoiding the need for generative intent classification.

The query engine normalizes terms, searches identifiers, comments, strings, routes, tests, and optional local semantic vectors.

The engine produces ranked seed candidates and explains why each matched.

The user accepts the top entry point or chooses another seed.

The graph engine expands selected edge types within a node and depth budget.

The path builder creates an ordered primary trail and separates branches, error paths, tests, and unresolved edges.

The workspace opens with an overview, confidence indicators, source links, and collapsible details.

The user steps through the trail, pins important nodes, and opens source ranges in the editor.

The progress panel records inspected nodes and remaining high-relevance categories.

## 7.3 Symbol-first exploration

A developer may already know a symbol. From the editor context menu or Command Palette, “Open in CodeTrail” uses the selected symbol as a seed. The extension presents callers, callees, reads, writes, tests, events, and relevant files without requiring a search query. The user can then switch modes while preserving the seed.

## 7.4 Change-impact investigation

The user places the cursor in a method or selects a symbol from search.

The user chooses “Assess change impact.”

CodeTrail identifies direct callers, interface implementations, overrides, event relationships, data dependencies, tests, and high-value co-change neighbors if Git enrichment is enabled.

Results are grouped by direct impact, likely impact, test impact, and unresolved dynamic risk.

The user can compare the result with the current Git diff to narrow impact to changed symbols.

## 7.5 Branch or commit structural comparison

The user compares the current index with a saved baseline index or another Git worktree snapshot. CodeTrail reports added and removed symbols, changed signatures, added and removed typed edges, route changes, event consumer changes, and test relationship changes. It does not describe semantic intent; it shows structural evidence and links both sides.

# 8. Information Architecture and Interaction Model

## 8.1 Primary surfaces

| Surface | Purpose | Primary content |
| --- | --- | --- |
| Activity Bar view | Entry and status hub. | Search, mode selection, indexing state, recent trails, pinned trails. |
| Trail editor tab | Main investigation workspace. | Overview, ordered trail, lanes, branches, filters, progress, and evidence. |
| Symbol detail panel | Focused inspection. | Signature, location, relationships, reads/writes, tests, confidence, comments, and source preview. |
| Code editor decorations | Connect CodeTrail to normal coding. | Gutter badges, hover summary, “open trail” actions, and highlighted source ranges. |
| Command Palette | Keyboard-first access. | Index, search, open symbol, trace callers, trace data, find tests, compare structure. |
| Diagnostics output | Technical transparency. | Parser failures, unresolved edges, timing, index statistics, and exportable diagnostics. |

## 8.2 Recommended layout

┌ Repository / Search ┐  ┌ Task Trail ───────────────────────────────┐  ┌ Context ┐

│ Query                │  │ 1 Entry point                             │  │ Symbol  │

│ Mode                 │  │ 2 Orchestrator                            │  │ Inputs  │

│ Candidate seeds      │  │ 3 Domain decision                        │  │ Calls   │

│ Filters              │  │ 4 Persistence                            │  │ Writes  │

│ Recent / pinned      │  │ 5 Side effect                            │  │ Tests   │

└──────────────────────┘  │ Branches · Errors · Tests · Unresolved     │  │ Why     │

└────────────────────────────────────────────┘  └─────────┘

## 8.3 Interaction principles

Primary path first: The first frame shows a readable sequence, not all neighbors.

Branches are explicit: Alternative paths, error handling, and event consumers are grouped and collapsible.

Source is immediate: Single click opens exact lines; double click pins or expands according to context.

Keyboard parity: Every essential action has a command and sensible focus order.

Stable layouts: Expanding details should not cause the entire graph to jump unpredictably.

Explanations are factual: “Why included” lists matching and relationship evidence, not generated narrative.

Uncertainty is visual but non-alarming: Probable and unresolved relationships use clear labels and tooltips.

## 8.4 Search modes

| Mode | User question | Preferred edge types | Default output |
| --- | --- | --- | --- |
| Relevant symbols | Where is this concept implemented? | Text similarity, declaration, references, tests. | Ranked symbol list with compact context. |
| Execution flow | What happens from this entry point? | HANDLES_ROUTE, CALLS, EMITS, CONSUMES, RETURNS. | Ordered primary trail with branches. |
| Data flow | Where does this value come from and where is it changed? | READS, WRITES, PASSES_ARGUMENT, RETURNS, QUERIES. | Source-to-sink chain and mutation points. |
| Tests | Which tests define or cover this behavior? | TESTS, CALLS, MOCKS, IMPORTS. | Relevant tests grouped by directness. |
| Change impact | What may be affected if this changes? | CALLED_BY, IMPLEMENTED_BY, OVERRIDDEN_BY, CONSUMED_BY, TESTED_BY. | Impact rings with confidence. |
| Architecture | How is this subsystem organized? | IMPORTS, CONTAINS, IMPLEMENTS, CONFIGURES. | Bounded module and responsibility view. |
| Structural diff | How did program structure change? | Added/removed/changed nodes and edges. | Before/after change list and graph overlay. |

# 9. Comprehensive Feature Specification

## 9.1 Repository discovery and indexing (P0)

The extension detects one or more workspace roots and identifies supported TypeScript project configurations. It must index source without running package scripts, resolving network dependencies, or importing user code into the extension host.

| Requirement | Behavior | Acceptance criteria |
| --- | --- | --- |
| Workspace detection | Detect tsconfig files, package boundaries, source roots, tests, generated folders, and Git ignore rules. | User sees detected scope and can edit exclusions before indexing. |
| Safe parsing | Parse source and compiler metadata without executing repository code. | No package scripts or application modules run during normal indexing. |
| Progressive readiness | Expose exact-symbol search before all enrichment phases finish. | Search becomes available once declarations and FTS records exist. |
| Cancellation | Allow indexing cancellation without corrupting previous stable index. | Cancelled work uses a temporary transaction or generation ID. |
| Diagnostics | Record skipped files, parse errors, ambiguous configurations, and unsupported constructs. | User can open a readable diagnostics report. |
| Incremental update | Re-index only changed files and dependent relationships when practical. | Single-file edits do not trigger a full repository rebuild. |

## 9.2 Search and query entry (P0)

The search field accepts product-language phrases, identifiers, file paths, routes, test names, error strings, and mixed queries. Search is mode-aware and may offer chips extracted from exact matches, but it does not need a generative assistant.

Supported inputs: “password reset email,” “AuthService.authenticate,” “POST /login,” “invalid credentials,” “user.status,” “checkout.integration.test,” and pasted issue text.

Query controls: mode, repository root, file include/exclude, symbol type, relation type, maximum result count, and include tests.

Result actions: open source, set as seed, add to trail, exclude result, reveal relationships, or compare with another seed.

Empty query behavior: show recent investigations, pinned trails, entry points, high-level modules, and index status rather than a blank canvas.

## 9.3 Ranked candidate results (P0)

Before graph expansion, the user sees a compact ranked list of possible seed symbols. This prevents the system from committing to the wrong interpretation of a broad phrase.

| Result field | Description |
| --- | --- |
| Qualified symbol | Name, container, type, and file. |
| Signature or declaration | Compact declaration sufficient to distinguish overloads and implementations. |
| Match reasons | Identifier, comment, string, route, test, path, semantic vector, or graph-context matches. |
| Context badges | Entry point, persistence, event, external call, test, public API, or low confidence. |
| Preview relations | Top callers, callees, or tests depending on selected mode. |
| Score details | Optional expanded view of normalized retrieval signals and ranking version. |

## 9.4 Task-specific subgraph generation (P0)

After seed selection, the graph engine creates a bounded subgraph. It must optimize for usefulness rather than completeness. The default node budget should be small enough to read, with explicit controls to expand one relation, one branch, or one depth at a time.

Default budget: approximately 20–35 visible symbols, depending on mode and screen size.

Depth: start with one to three typed hops; events may require producer-to-consumer bridging.

Diversity: reserve capacity for entry points, business logic, state, side effects, tests, and unresolved edges so one dense cluster does not dominate.

Cycle handling: collapse strongly connected regions or repeated loops into a group with an expansion action.

Library handling: collapse external and standard-library calls by default while preserving a count and expansion route.

Duplicate handling: merge references to the same resolved symbol and show multiple evidence locations.

## 9.5 Execution storyboard (P0)

The execution storyboard presents a likely static path as ordered steps. It is not labeled an actual runtime trace unless runtime evidence exists. Each step shows the symbol, role, file, relationship to the previous step, and important branch or side-effect badges.

1  POST /auth/password/reset          Entry point

2  AuthController.requestReset         Delegates request

3  PasswordResetService.createToken    Core orchestration

4  PasswordResetRepository.save        Persistent write

5  PasswordResetRequested.emit         Domain event

6  EmailWorker.handle                   Asynchronous consumer

7  Mailer.send                          External side effect

| Storyboard behavior | Specification |
| --- | --- |
| Primary path | Choose a high-confidence, high-relevance path from seed to meaningful terminal nodes. |
| Branch groups | Place validation, error, alternative implementation, and optional side-effect branches below the step that creates them. |
| Step expansion | Reveal code preview, inputs/outputs, conditions, direct neighbors, and evidence. |
| Reordering | Allow user pinning and manual reordering; preserve a “system recommended” reset action. |
| Loop representation | Show a loop or recursive group once with recurrence metadata. |
| Async boundary | Use a distinct boundary between event producer, queue, callback, promise continuation, or worker consumer. |

## 9.6 Multifile lane view (P1)

The lane view groups symbols by architectural role rather than free-positioned graph coordinates. Default lanes are Entry, Interface/Controller, Domain/Service, Persistence, Events/Workers, External, and Tests. The lane assignment is derived from syntax, framework adapters, path conventions, and edge types; the user can correct a lane locally without modifying source.

## 9.7 Symbol detail card (P0)

| Section | Content | Source |
| --- | --- | --- |
| Identity | Qualified name, kind, signature, modifiers, file, range. | Compiler/AST. |
| Inputs and outputs | Parameters, types, return type, thrown types when statically visible. | Compiler/AST. |
| Incoming relations | Callers, implementations, overrides, handlers, tests. | Graph edges. |
| Outgoing relations | Calls, reads, writes, events, queries, external references. | Graph edges. |
| Conditions | Top-level guards and branch predicates extracted as source snippets. | AST. |
| Documentation | Doc comments and nearby comments, collapsed by default. | Source text. |
| Tests | Direct tests, imported tests, mocks, and related test names. | Test graph. |
| Confidence and evidence | Resolution label, evidence locations, ambiguity reason. | Indexer metadata. |
| User state | Pinned, inspected, note, hidden, or manually categorized. | Workspace state. |

## 9.8 Data-flow view (P1)

Data-flow mode begins from a selected variable, property, parameter, return value, database field, or search concept. The view shows origins, transformations, validation, reads, writes, returns, serialization, and sinks. The MVP may limit precise value flow to intra-function and resolvable inter-function edges, clearly labeling approximate cross-function propagation.

| Data-flow element | Representation |
| --- | --- |
| Origin | Parameter, literal, environment/config value, database read, request field, event payload, or external response. |
| Transformation | Assignment, mapping, validation, normalization, parsing, hashing, or aggregation. |
| Propagation | Argument passing, return value, property assignment, object construction, or event payload. |
| Sink | Database write, response, log, file, external call, queue, or state mutation. |
| Uncertainty | Alias ambiguity, dynamic property, reflective access, external implementation, or unresolved generic. |

## 9.9 Test discovery and behavior map (P0)

Test mode finds tests through direct symbol calls, imports, mocks, file naming, describe/it labels, route strings, and shared concepts. Tests are grouped by directness rather than presented as one relevance list.

| Group | Definition | Default order |
| --- | --- | --- |
| Direct | Test invokes or references the selected symbol. | First. |
| Path | Test covers a caller, endpoint, or consumer on the selected trail. | Second. |
| Behavioral | Test name, comments, fixtures, or strings strongly match the query. | Third. |
| Mock-related | Test mocks a dependency used by the selected path. | Fourth. |
| Uncertain | File or suite is structurally nearby but lacks a direct link. | Collapsed. |

Required actions: open test, run through existing VS Code test integrations if available, pin to trail, compare implementation and assertion ranges, and mark reviewed.

No false coverage claim: CodeTrail should say “related tests” or “directly references” unless actual coverage instrumentation is imported.

## 9.10 Change-impact view (P1)

Impact analysis uses reverse graph traversal and relationship-specific weights. It reports structural reachability, not guaranteed behavioral breakage. The interface must use careful language: “directly dependent,” “likely affected,” “test impact,” and “unresolved dynamic risk.”

| Impact ring | Contents |
| --- | --- |
| Ring 0: selected change | Current symbol, changed signature, or changed file region. |
| Ring 1: direct dependents | Direct callers, implementers, overrides, consumers, schema readers, and direct tests. |
| Ring 2: likely transitive impact | High-confidence callers of Ring 1, public entry points, workflows, and related tests. |
| Risk overlays | Public API, persistence, event fan-out, external side effect, broad usage, or low-confidence dispatch. |
| Excluded by default | Generic utilities, standard library, generated code, and low-value distant imports. |

## 9.11 Guided reading mode (P0)

The trail builder recommends a reading order using topology, node roles, relevance, and dependency direction. The goal is to minimize context switching and prevent the developer from reading implementation details before understanding the entry point and orchestration.

| Priority factor | Effect on reading order |
| --- | --- |
| Public or user-facing entry | Move early. |
| Orchestration / fan-out node | Move early because it explains the path structure. |
| Main conditional branch | Place after orchestration and before low-level dependencies. |
| State mutation | Place before secondary side effects. |
| Event boundary | Place producer and consumer consecutively with an async divider. |
| Leaf utility | Move later unless directly relevant to query terms. |
| Test | Place after implementation path, with option for test-first ordering. |
| Unresolved edge | Place at the point of uncertainty with an investigation action. |

## 9.12 Comprehension progress (P1)

Progress is based only on interaction state: opened, focused, pinned, or manually marked reviewed. It must never claim the user understands code. The progress panel shows relevant categories and remaining high-value nodes.

Authentication task coverage

Entry points inspected          2 / 2

Core orchestration inspected    3 / 4

Persistent writes inspected     1 / 2

Failure branches inspected      2 / 5

Related tests inspected         4 / 7

Unresolved relationships        1

## 9.13 Structural diff (P1)

Structural diff compares two index snapshots. It highlights declaration changes, signature changes, symbol additions/removals, route changes, edge additions/removals, event fan-out changes, state access changes, and test relationship changes. Source diffs remain delegated to Git/VS Code; CodeTrail explains how the program graph changed.

## 9.14 Provenance and “Why included?” (P0)

Every result and graph node exposes inclusion reasons. This feature is essential for trust and for the hackathon demonstration.

Why PasswordResetWorker.sendEmail is included

✓ Identifier/comment match: “password reset email”

✓ Consumes PasswordResetRequested

✓ Calls repository email client

✓ Two graph hops from POST /auth/password/reset

✓ Referenced by 2 related tests

Confidence: confirmed

## 9.15 Notes, pins, and investigation persistence (P1)

Pin: Keep a node visible and prevent pruning during expansion.

Hide: Remove a node from the current view without changing the repository index.

Note: Store plain-text local notes attached to symbol ID plus content hash.

Reviewed state: Mark manually or infer from sustained focus; manual state has precedence.

Saved trail: Persist query, mode, selected seeds, graph filters, layout, and user state.

Staleness: When symbol hashes change, keep notes but mark them as attached to an older version until remapped.

## 9.16 Export and interoperability (P2)

Export is deferred unless needed for the demo. Future formats may include JSON graph, Markdown trail, Mermaid-compatible simplified flow, and a local read-only HTML report. Exported artifacts must contain source locations but should not include full source text by default.

# 10. Search, Retrieval, and Ranking Specification

## 10.1 Retrieval philosophy

Code search is not a single-model problem. Source code contains exact identifiers, fragmented natural language, framework conventions, paths, strings, and typed relationships. CodeTrail uses a hybrid pipeline where each signal is independently inspectable and can operate without a generative model.

Query + selected mode

↓

Normalization and structured token extraction

↓

Parallel candidate retrieval

• exact / fuzzy identifiers

• full-text BM25

• path, route, string, and test indexes

• optional local embedding similarity

↓

Candidate fusion and deduplication

↓

Mode-specific structural reranking

↓

Seed confirmation

↓

Typed, budgeted graph expansion

↓

Trail construction and evidence display

## 10.2 Query normalization

| Operation | Example | Purpose |
| --- | --- | --- |
| Case folding | PasswordReset → passwordreset | Normalize matching while retaining original form for display. |
| Identifier splitting | getHTTPResponseCode → get, HTTP, response, code | Match human phrases to source identifiers. |
| Path tokenization | src/auth/reset.service.ts → src, auth, reset, service | Use file context as retrieval evidence. |
| Stem/lemma-lite | validating, validation → validat* | Improve natural-language matching without heavy NLP. |
| Symbol preservation | AuthService.authenticate remains a high-priority exact token. | Prevent normalization from weakening precise queries. |
| Operator extraction | POST /login, Error: invalid token | Recognize routes, methods, quoted strings, and error fragments. |
| Stop-word control | Do not blindly remove “get,” “set,” “user,” or “test.” | Common English words can be meaningful identifiers. |

## 10.3 Retrieval sources

| Index | Content | Strength | Weakness |
| --- | --- | --- | --- |
| Symbol exact | Qualified names, simple names, aliases, exported names. | Excellent for known code terms. | Requires user to remember names. |
| Fuzzy identifier | Subtokens, acronyms, edit distance, prefix/suffix. | Handles approximate memory and naming variants. | Can over-rank short generic symbols. |
| FTS/BM25 | Identifiers, comments, strings, test names, paths, signatures. | Fast, explainable, strong on exact concepts. | Misses synonyms and conceptual similarity. |
| Route/config index | HTTP routes, event names, environment keys, table names. | Finds real system entry points and integration identifiers. | Framework extraction may be incomplete. |
| Optional local vectors | Compact text representation per symbol or test. | Matches concepts with different vocabulary. | Adds model size, startup, and ranking complexity. |
| Graph context | Neighbors, role, centrality, distance to entry/test/state. | Turns isolated matches into coherent code paths. | Depends on graph extraction quality. |

## 10.4 Candidate document construction

Each symbol has distinct searchable fields. Fields should not be flattened without weights because a match in a symbol name is more informative than the same term in a distant comment.

symbol_name:       PasswordResetService.createToken

identifier_tokens:  password reset service create token

signature:          createToken(userId: UserId): Promise<ResetToken>

path_tokens:        src auth password-reset service

documentation:      Creates and persists a single-use reset token

string_literals:    password_reset_requested, RESET_TOKEN_TTL

structural_text:    called by requestReset; writes reset_tokens; emits event

test_text:          expires tokens after thirty minutes; single-use token

## 10.5 Score composition

All components are normalized to comparable ranges. Weights are versioned per search mode and tuned with a small labeled query set. The initial implementation may use heuristics; the important requirement is reproducibility and evidence display.

seedScore(s, q, mode) =

0.26 * identifierScore

+ 0.21 * bm25Score

+ 0.10 * pathAndRoleScore

+ 0.10 * stringRouteConfigScore

+ 0.08 * testNameScore

+ 0.10 * optionalSemanticScore

+ 0.10 * modePriorScore

+ 0.05 * repositoryContextScore

- penalties(genericName, generatedCode, unsupportedRegion)

Weights above are starting values, not product promises. If local embeddings are disabled, their weight is redistributed to lexical and structural components. Exact qualified-symbol matches override normal fusion and appear first unless explicitly filtered.

## 10.6 Mode-specific priors

| Mode | Boost | Penalty |
| --- | --- | --- |
| Execution flow | Routes, handlers, public methods, orchestration, events, terminal side effects. | Tests and utilities as initial seeds unless query names them. |
| Data flow | Parameters, fields, reads/writes, serializers, repositories, schemas. | Pure control-only helpers. |
| Tests | Test declarations, suites, assertions, fixtures, mocks, imported targets. | Production nodes without a test path. |
| Change impact | Public APIs, high fan-in symbols, interfaces, event contracts, persistent state. | Distant transitive imports and external libraries. |
| Architecture | Modules, packages, exported types, interfaces, configuration roots. | Local leaf functions. |

## 10.7 Graph expansion scoring

expandScore(v | seed, mode) =

0.30 * edgeTypeWeight(mode)

+ 0.20 * seedProximity

+ 0.15 * queryRelevance(v)

+ 0.10 * confidence

+ 0.10 * roleDiversityNeed

+ 0.08 * pathContinuity

+ 0.07 * testOrSideEffectValue

- cyclePenalty

- externalNoisePenalty

- nodeBudgetPressure

Beam expansion: Retain only the best frontier nodes per depth and category.

Role quotas: Reserve a small number of nodes for entry points, writes, side effects, and tests when present.

Confidence floor: Low-confidence nodes remain collapsed unless highly query-relevant or selected by the user.

User control: Pinned nodes bypass pruning; hidden nodes receive a view-level exclusion.

## 10.8 Optional local semantic retrieval

Local embeddings are an enhancement, not a product dependency. The initial provider interface should permit a bundled ONNX-compatible encoder later without changing higher layers. Embeddings are created from compact symbol documents, cached by content hash, and stored locally. The UI should state whether semantic retrieval is unavailable, installing, enabled, or disabled; it should never imply that a chat model is running.

| Decision | Specification |
| --- | --- |
| MVP default | Lexical, fuzzy, and graph retrieval must function without downloading a model. |
| Optional install | A local semantic pack may be offered as a separate explicit download after the core demo is stable. |
| No chat | The semantic model only produces vectors or relevance scores. |
| No source upload | Inference runs locally and model requests contain only local data. |
| Fallback | If model load fails, the system returns to deterministic lexical/structural retrieval. |

## 10.9 Query evaluation set

Create a small gold set for the demo repository. Each query includes expected entry points, required path nodes, relevant tests, and unacceptable distractors. Metrics should include seed top-k accuracy, graph recall for required nodes, distractor ratio, trail order agreement, and time-to-first-useful-result.

# 11. Static Analysis and Repository Indexing

## 11.1 Language scope

The MVP supports TypeScript and JavaScript files that can be analyzed through the TypeScript compiler model. TypeScript receives higher confidence because types and resolved symbols are available. JavaScript may be indexed with lower confidence depending on project configuration.

## 11.2 Indexing phases

| Phase | Output | Can search yet? |
| --- | --- | --- |
| 0. Discovery | Workspace roots, configs, file list, exclusions, repository fingerprint. | No. |
| 1. Parse and declarations | Files, ASTs, symbols, locations, signatures, comments. | Exact symbol search can begin. |
| 2. References and core edges | Imports, exports, calls, inheritance, implementations, containment. | Core task search can begin. |
| 3. Domain enrichers | Routes, tests, events, reads/writes, persistence, external calls. | Full MVP experience. |
| 4. Graph metadata | Role classification, fan-in/out, SCCs, entry points, path indexes. | Improved ranking and trails. |
| 5. Optional semantic index | Local vectors and ANN structure. | Semantic enhancement available. |
| 6. Snapshot finalize | Stable generation, statistics, warnings, cache metadata. | Index marked ready. |

## 11.3 Symbol extraction

Declarations: functions, methods, classes, interfaces, type aliases, enums, variables with function values, constructors, accessors, properties, modules, namespaces, and tests.

Synthetic symbols: routes, event topics, queue handlers, database entities, configuration keys, and external integration endpoints when recognized.

Identity: use repository ID, file path, declaration kind, qualified name, source range, and stable signature fingerprint.

Overloads: group overload signatures under an implementation while preserving individual declaration ranges.

Anonymous functions: derive a display identity from assignment, argument role, route, or enclosing symbol; otherwise assign a stable local label.

Generated code: index only when explicitly included, mark generated status, and down-rank by default.

## 11.4 Relationship extraction

| Relationship | Extraction approach | Confidence |
| --- | --- | --- |
| CALLS | Resolve call expression target through compiler symbol and signatures. | Confirmed when unique; probable when union/dispatch has several candidates. |
| IMPORTS / EXPORTS | Module resolution and syntax. | Confirmed if module resolves; unresolved otherwise. |
| EXTENDS / IMPLEMENTS | Heritage clauses and type checker. | Confirmed. |
| OVERRIDES | Class hierarchy plus member identity. | Confirmed/probable. |
| READS / WRITES | Property/identifier usage context and assignment/update syntax. | Confirmed locally; probable across aliases. |
| HANDLES_ROUTE | Framework pattern adapter or explicit registration syntax. | Confirmed when registration and handler resolve. |
| EMITS / CONSUMES_EVENT | Known emitter/listener patterns, event constants, decorators, or adapters. | Confirmed/probable depending on pattern. |
| TESTS / MOCKS | Test declarations, calls, imports, spies, and mocks. | Confirmed/probable. |
| QUERIES / MUTATES_ENTITY | Repository methods, query builders, ORM adapters, schema symbols. | Adapter-dependent. |
| USES_CONFIG | Environment access, config service keys, constants. | Confirmed when key is literal; probable otherwise. |

## 11.5 Framework adapters

Framework-specific extraction should be modular. The generic analyzer provides symbols, calls, types, and imports. Adapters recognize higher-level constructs such as HTTP routes, dependency injection, event handlers, test cases, ORM models, and workers. For the hackathon, select one or two frameworks used by the demo repository rather than attempting broad ecosystem coverage.

| Adapter contract | Required output |
| --- | --- |
| detect(project) | Confidence that the framework is present plus relevant config. |
| extractFile(fileContext) | Synthetic nodes, typed edges, roles, labels, and evidence. |
| classifySymbol(symbolContext) | Role hints such as controller, service, repository, event, worker, test. |
| explainEdge(edge) | Human-readable deterministic reason and evidence location. |
| version | Adapter version stored with index generation for reproducibility. |

## 11.6 Static-analysis limits

Dynamic property access: Computed names and reflection may prevent exact resolution.

Dependency injection: Runtime containers may select implementations not statically obvious.

Metaprogramming and decorators: Behavior may be generated or transformed outside ordinary calls.

Build-time transforms: Macros, code generation, and bundler plugins may alter runtime structure.

External packages: Package internals may be collapsed or unavailable.

Environment-dependent branching: Static analysis can show branches but cannot know which environment is active.

Trust requirement: Every limitation must become visible metadata, not hidden implementation uncertainty. The UI should label a “possible static path,” never an “observed runtime path,” unless runtime evidence is explicitly imported.

# 12. Typed Program Graph Specification

## 12.1 Node types

| Category | Node types |
| --- | --- |
| Source structure | Repository, package, module, file, namespace, class, interface, type, enum. |
| Executable | Function, method, constructor, accessor, callback, handler, test case, hook. |
| Application boundary | HTTP route, command, event topic, queue, scheduled job, CLI command. |
| State | Property, variable, configuration key, database entity, table/collection, cache key. |
| External | Package API, external service, endpoint, file system, message broker, email provider. |
| Grouping | Cycle group, branch group, test suite, unresolved dispatch set, architectural lane. |

## 12.2 Edge taxonomy

| Edge type | Direction | Meaning |
| --- | --- | --- |
| CONTAINS | container → member | Structural ownership. |
| IMPORTS | file/module → module | Module dependency. |
| EXPORTS | module → symbol | Public exposure. |
| CALLS | caller → callee | Resolvable invocation. |
| PASSES_ARGUMENT | value/source → parameter | Data propagation. |
| RETURNS_TO | callee/value → caller | Return propagation. |
| READS | symbol → state | Observes state. |
| WRITES | symbol → state | Mutates state. |
| EXTENDS | subtype → base type | Inheritance. |
| IMPLEMENTS | class → interface | Contract implementation. |
| OVERRIDES | member → base member | Polymorphic relationship. |
| HANDLES_ROUTE | route → handler | Request entry. |
| EMITS_EVENT | producer → event | Event publication. |
| CONSUMES_EVENT | event → consumer | Event handling. |
| TESTS | test → target | Direct or inferred test relationship. |
| MOCKS | test → dependency | Test substitution. |
| QUERIES | symbol → entity | Reads persistent data. |
| MUTATES_ENTITY | symbol → entity | Writes persistent data. |
| USES_CONFIG | symbol → key | Configuration dependency. |
| CALLS_EXTERNAL | symbol → external node | External side effect. |

## 12.3 Edge confidence

| Label | Meaning | UI behavior |
| --- | --- | --- |
| Confirmed | Unique compiler or syntax resolution directly supports the relationship. | Solid edge; included by default. |
| Probable | Multiple or indirect candidates exist, but one or more are strongly supported. | Dashed edge; included when relevant. |
| Inferred | Framework convention, naming, or path pattern supports the relationship. | Collapsed or labeled; evidence shown. |
| Unresolved | A relation is known to exist but target cannot be resolved. | Visible investigation node, never silently dropped. |

## 12.4 Graph algorithms

Strongly connected components: identify recursion and cyclic module/service groups for collapse.

Entry-point detection: routes, exported commands, event consumers, scheduled jobs, tests, and symbols with low internal in-degree plus public exposure.

Terminal detection: responses, state writes, emitted events, external calls, logs, and uncaught throws.

Path search: weighted shortest paths and constrained k-shortest paths using mode-specific edge costs.

Centrality hints: use limited fan-in/fan-out and betweenness approximations only as ranking features, not as importance truth.

Reachability cache: cache bounded neighborhoods for high-use seeds and invalidate by changed graph generation.

Graph diff: match nodes by stable identity/fingerprint, then compare attributes and edge sets.

## 12.5 Trail construction

Choose one or more confirmed seeds.

Identify mode-specific targets such as terminal side effects, persistent writes, tests, or public entry points.

Generate candidate paths using weighted traversal and confidence penalties.

Score path coherence, query relevance, role coverage, confidence, and length.

Select one primary path and retain distinct high-value alternatives as branches.

Topologically order compatible nodes; insert explicit async and uncertainty boundaries.

Collapse low-value utility chains and external internals.

Attach deterministic “why next” reasons to every step.

# 13. Data Model and Persistence

## 13.1 Storage choice

A local embedded relational database with full-text search is sufficient for the MVP. It supports transactions, filtering, indexed joins, snapshots, and explainable queries without requiring a separate graph database. Graph traversal can use adjacency tables plus in-memory caches for the active task.

## 13.2 Core tables

| Table | Purpose | Key fields |
| --- | --- | --- |
| repositories | Workspace identity and settings. | id, root_uri_hash, display_name, created_at. |
| index_generations | Stable and in-progress index snapshots. | id, repository_id, state_hash, status, analyzer_version. |
| files | Indexed file records. | id, generation_id, path, content_hash, language, flags. |
| symbols | Program declarations and synthetic nodes. | id, file_id, stable_key, kind, name, qualified_name, range, role. |
| symbol_text | Weighted searchable text fields. | symbol_id, identifiers, signature, docs, strings, path, structural_text. |
| edges | Typed relationships. | generation_id, source_id, target_id, type, confidence, evidence_id. |
| evidence | Source support for a node or edge. | file_id, range, syntax_kind, extractor, explanation. |
| tests | Test-specific metadata. | symbol_id, suite, name, framework, status metadata if imported. |
| snapshots | Named baselines for comparison. | generation_id, label, commit_hash, created_at. |
| saved_trails | Persisted investigation definition. | query, mode, seeds, filters, layout, generation_id. |
| user_symbol_state | Pins, notes, reviewed/hidden state. | repository_id, stable_symbol_key, content_hash, state. |
| settings | Repository-scoped product settings. | key, value, updated_at. |

## 13.3 Stable symbol identity

Source positions change frequently, so position alone cannot identify a symbol across edits. Stable keys should combine normalized path, declaration kind, qualified name, enclosing symbol chain, parameter count or signature fingerprint, and a content fingerprint. Remapping across generations should use a scored match and preserve user state only above a confidence threshold.

stableKey = hash(

normalizedRelativePath,

declarationKind,

qualifiedName,

enclosingChain,

signatureFingerprint

)

## 13.4 Index generation safety

Immutable stable generation: queries read the last completed generation while updates build a new generation or transactional delta.

Atomic promotion: only mark a generation active after required phases succeed.

Partial enrichment: store per-phase completion so lower-priority enrichers can resume.

Versioning: analyzer, adapter, schema, ranking, and embedding versions are stored with each generation.

Pruning: retain current, previous, and user-named snapshots; delete unused temporary generations.

## 13.5 Suggested SQL schema excerpt

CREATE TABLE symbols (

id INTEGER PRIMARY KEY,

generation_id INTEGER NOT NULL,

file_id INTEGER,

stable_key TEXT NOT NULL,

kind TEXT NOT NULL,

name TEXT NOT NULL,

qualified_name TEXT,

role TEXT,

start_line INTEGER, start_col INTEGER,

end_line INTEGER, end_col INTEGER,

signature TEXT, content_hash TEXT

);

CREATE TABLE edges (

id INTEGER PRIMARY KEY,

generation_id INTEGER NOT NULL,

source_symbol_id INTEGER NOT NULL,

target_symbol_id INTEGER,

edge_type TEXT NOT NULL,

confidence REAL NOT NULL,

evidence_id INTEGER,

metadata_json TEXT

);

# 14. System Architecture

## 14.1 High-level architecture

VS Code Extension Host

├─ Commands and editor integration

├─ Repository / index coordinator

├─ Webview state bridge

└─ Local worker process or worker threads

├─ TypeScript analyzer

├─ Framework adapters

├─ Search indexer

├─ Graph builder

├─ Query and ranking engine

├─ Trail builder

└─ Local database

Optional later

└─ Local semantic encoder provider (no chat surface)

## 14.2 Component responsibilities

| Component | Responsibility | Must not do |
| --- | --- | --- |
| Extension host | Commands, workspace events, editor actions, lifecycle, permissions. | Perform heavy parsing on UI-critical thread. |
| Index coordinator | Detect projects, schedule generations, cancel work, promote stable index. | Expose partial corrupt state as complete. |
| Analyzer | Produce symbols, references, types, and generic edges. | Execute repository code or package scripts. |
| Adapters | Extract framework-specific routes, events, tests, persistence, and roles. | Hide uncertain pattern matches. |
| Search engine | Normalize query, retrieve candidates, fuse and rank signals. | Expand unbounded graphs. |
| Graph engine | Store adjacency, traverse typed relations, calculate paths and groups. | Treat all edge types equally. |
| Trail builder | Select primary path, branches, reading order, and reasons. | Generate unsupported narrative. |
| Webview UI | Render task workspace and send user actions. | Own source-of-truth repository data. |
| Persistence layer | Transactions, generations, caches, settings, trails, user state. | Store raw source beyond necessary snippets by default. |

## 14.3 Process isolation

Indexing should run outside the responsive extension UI path. A worker process offers stronger isolation and easier cancellation for large projects; worker threads reduce packaging complexity. The implementation decision may be based on hackathon time, but the service boundary should remain message-based so it can move later.

| Message | Direction | Payload summary |
| --- | --- | --- |
| index.start | extension → worker | repository ID, roots, configs, exclusions, options. |
| index.progress | worker → extension | phase, completed, total, warnings, partial readiness. |
| index.cancel | extension → worker | generation ID. |
| query.execute | extension → worker | query, mode, filters, budget, generation ID. |
| query.results | worker → extension | ranked candidates with reasons. |
| graph.build | extension → worker | seeds, mode, filters, node/depth budgets. |
| graph.result | worker → extension | nodes, edges, groups, trail, evidence references. |
| diagnostics.export | extension → worker | scope and output path. |

## 14.4 Dependency policy

Prefer stable compiler and platform primitives: The TypeScript compiler API, VS Code extension APIs, an embedded database, and a lightweight webview framework are sufficient.

Avoid infrastructure-heavy dependencies: No server, cloud database, hosted vector store, graph database, authentication provider, or model gateway is required.

Bundle size awareness: Optional semantic models and native database binaries should not block the core extension package.

Adapter isolation: Framework-specific code must not leak into generic graph and UI contracts.

# 15. VS Code Extension Specification

## 15.1 Contribution points

| Contribution | ID example | Purpose |
| --- | --- | --- |
| Activity Bar container | codetrail | Primary navigation. |
| Tree/Webview views | codetrail.search, codetrail.trails, codetrail.index | Search, saved trails, status. |
| Custom editor/webview panel | codetrail.trailEditor | Main trail and graph workspace. |
| Commands | codetrail.index, .search, .openSymbol, .trace, .findTests, .impact, .compare | Keyboard and palette access. |
| Editor context menu | Open in CodeTrail; Trace callers; Find related tests. | Symbol-first exploration. |
| Status bar | CodeTrail: Ready / Indexing / Stale / Error | Persistent index state. |
| Configuration | codetrail.exclude, maxNodes, semantic.enabled, privacy.telemetry | Local settings. |

## 15.2 Command behavior

| Command | Precondition | Result |
| --- | --- | --- |
| Index Repository | Supported workspace open. | Starts or refreshes local index. |
| Search CodeTrail | At least partial index. | Focuses query field and mode selector. |
| Open Symbol in CodeTrail | Cursor resolves to supported symbol. | Creates symbol-first workspace. |
| Trace Execution From Here | Callable/handler selected. | Builds execution subgraph and trail. |
| Trace Data From Selection | Identifier/property/parameter selected. | Builds data-flow view or explains limitation. |
| Find Related Tests | Symbol or query available. | Displays grouped test relationships. |
| Assess Change Impact | Symbol or Git diff selection available. | Creates impact view. |
| Compare Structural Snapshot | At least two generations/snapshots. | Shows graph-level additions/removals/changes. |
| Rebuild Current File | File is supported. | Re-indexes file and affected edges. |
| Export Diagnostics | Any state. | Writes a user-readable local report. |

## 15.3 Webview state model

TrailViewState {

repositoryId

generationId

query

mode

selectedSeedIds[]

nodes[]

edges[]

primaryTrail[]

branchGroups[]

filters

expandedNodeIds[]

pinnedNodeIds[]

hiddenNodeIds[]

focusedNodeId

inspectedNodeIds[]

layoutMode

diagnosticsSummary

}

## 15.4 Visual states and feedback

| State | Visual treatment | Required action |
| --- | --- | --- |
| Loading query | Skeleton rows; previous stable view remains visible. | Cancel if query exceeds threshold. |
| No matches | Explain searched fields and suggest broader filters or exact symbol search. | Never show an empty graph. |
| Ambiguous seeds | Show ranked candidates before expansion. | Require selection or use clearly labeled top candidate. |
| Partial index | Banner listing unavailable enrichments. | Allow query with degraded results. |
| Stale source | Mark nodes from older generation and offer refresh. | Do not silently navigate to incorrect ranges. |
| Low confidence | Dashed relationship and explicit reason. | Offer “show candidates” or source inspection. |
| Oversized graph | Show pruned count and category breakdown. | Expand intentionally by relation/category. |

## 15.5 Editor integration

Navigation: Opening a node focuses the exact source range and reveals the file in Explorer only when requested.

Highlights: Transient source highlight for the active graph node; avoid persistent visual clutter.

Hovers: Compact relationship counts and “Open in CodeTrail,” not a full duplicate detail card.

Decorations: Optional gutter badges for entry points, writes, events, and tests; disabled by default if noisy.

Selection context: A selected identifier should resolve to compiler symbol before text fallback.

Multi-root workspaces: Every result displays its repository root and cross-root edges are opt-in.

# 16. Internal APIs and Contracts

## 16.1 Query request

type QueryRequest = {

repositoryId: string;

generationId?: string;

query: string;

mode: "symbols" | "execution" | "data" | "tests" | "impact" | "architecture";

filters: {

roots?: string[];

includePaths?: string[];

excludePaths?: string[];

symbolKinds?: string[];

edgeTypes?: string[];

includeTests?: boolean;

includeExternal?: boolean;

};

limit: number;

};

## 16.2 Candidate result

type CandidateResult = {

symbolId: string;

qualifiedName: string;

kind: string;

role?: string;

location: SourceLocation;

signature?: string;

score: number;

scoreVersion: string;

reasons: MatchReason[];

badges: string[];

previewRelations: RelationPreview[];

};

## 16.3 Graph request and response

type GraphRequest = {

repositoryId: string;

generationId: string;

seedSymbolIds: string[];

mode: QueryMode;

nodeBudget: number;

maxDepth: number;

edgeTypes?: EdgeType[];

pinnedSymbolIds?: string[];

excludedSymbolIds?: string[];

};

type GraphResponse = {

nodes: GraphNode[];

edges: GraphEdge[];

primaryTrail: TrailStep[];

branchGroups: BranchGroup[];

omittedSummary: OmittedSummary;

warnings: AnalysisWarning[];

};

## 16.4 Extension API future boundary (P2)

A future read-only extension API may let other tools request CodeTrail context. This is not a chat integration and should be excluded from the hackathon MVP unless all P0 features are complete.

const result = await vscode.extensions

.getExtension("codetrail.codetrail")

?.exports.retrieve({

query: "password reset flow",

mode: "execution",

maxSymbols: 25

});

# 17. Performance and Incremental Analysis

## 17.1 Target performance envelope

| Operation | Target for demo-scale repository | User experience requirement |
| --- | --- | --- |
| Initial usable index | Fast enough to demonstrate within the live flow; exact target measured on chosen repository. | Progress is visible and partial search activates before enrichment finishes. |
| Exact symbol lookup | < 100 ms preferred. | Feels instant. |
| General ranked search | < 400 ms preferred after warm-up. | No blocking spinner for ordinary queries. |
| Task graph build | < 1 s preferred for default budget. | Skeleton allowed; cancellation after threshold. |
| Open source location | Immediate through VS Code. | No re-query required. |
| Single-file update | Seconds or less depending on project graph impact. | Status becomes fresh without full rebuild. |

These are design targets, not externally claimed benchmarks until measured. The chosen demo repository and laptop must be benchmarked repeatedly before presentation.

## 17.2 Incremental invalidation

Detect file creation, change, deletion, configuration change, and workspace root change.

Hash file content and skip unchanged files even if timestamps differ.

Reparse changed files and update their declarations and outgoing relations.

Re-resolve incoming edges from files that import or reference changed exports when necessary.

Recompute affected role metadata, SCCs, and cached neighborhoods only for the impacted subgraph when practical.

Invalidate saved trail node mappings by stable symbol key and remap user state.

Promote the new stable generation atomically.

## 17.3 Caching

| Cache | Key | Invalidation |
| --- | --- | --- |
| Parsed file facts | file content hash + analyzer version | File content or analyzer changes. |
| Framework enrichment | file facts hash + adapter version | Source or adapter changes. |
| Search document | symbol content hash + text schema version | Symbol-relevant text changes. |
| Optional embedding | document hash + model/version | Text or model changes. |
| Neighborhood | generation + seed + mode + filters + budget | Graph generation changes. |
| Trail | graph response hash + trail algorithm version | Graph or algorithm changes. |

## 17.4 Resource controls

Memory: Do not retain full ASTs for every file indefinitely if compiler program access can be reconstructed or shared.

CPU: Throttle background enrichment and pause during interactive typing when needed.

Disk: Expose index size and cleanup; exclude build artifacts and generated dependencies by default.

Cancellation: Check cancellation between files and graph-expansion batches.

Large repository fallback: Offer root/package selection and reduced enrichments rather than failing globally.

# 18. Privacy, Security, and Trust

## 18.1 Privacy guarantees

Local by default: Indexing, storage, search, ranking, and graph traversal run on the user’s machine.

No API key: The core product neither requests nor stores third-party model credentials.

No code telemetry: Source, identifiers, paths, queries, graph data, and notes are never included in telemetry.

Explicit optional downloads: Any future local semantic model download is disclosed and initiated by the user.

Clear index location: The user can see where local indexes are stored and delete them per repository or globally.

## 18.2 Untrusted repository handling

| Risk | Mitigation |
| --- | --- |
| Malicious package scripts | Never run install, build, test, postinstall, or repository scripts for indexing. |
| Path traversal / symlinks | Normalize paths, honor workspace boundaries, and require explicit opt-in for external symlink targets. |
| Huge or adversarial files | File size limits, parse timeouts/cancellation, and diagnostics. |
| Binary or generated blobs | MIME/extension checks, size checks, and default exclusions. |
| Webview injection | Escape source text and messages; use strict content security policy and message validation. |
| Database corruption | Transactions, integrity checks, stable generation fallback, and rebuild option. |
| Sensitive local notes | Store only locally with clear deletion controls; do not sync by default. |

## 18.3 Trust language

| Avoid | Use instead |
| --- | --- |
| “This is the runtime path.” | “Likely static path” or “confirmed static relationship.” |
| “These tests cover the code.” | “These tests directly reference or are structurally related to the code.” |
| “Changing this will break X.” | “X is directly dependent” or “X may be affected.” |
| “CodeTrail understands your repository.” | “CodeTrail indexed and organized repository structure.” |
| “100% private” without qualification. | “Core analysis runs locally and does not require source upload.” |

## 18.4 Telemetry policy

For the hackathon, telemetry can be omitted. If product analytics are added later, they must be opt-in or clearly disclosed and limited to coarse product events such as command counts, performance buckets, error categories, and feature usage. Query text, source identifiers, file paths, code snippets, notes, and graph contents are prohibited telemetry fields.

# 19. Accessibility and Inclusive Design

Keyboard completeness: Search, candidate selection, trail navigation, expand/collapse, open source, pin, hide, and filter must be keyboard accessible.

Screen reader labels: Graph nodes and edges need linear semantic equivalents; do not rely on canvas geometry alone.

Color independence: Confidence and role states use labels, line style, icons, and text—not color only.

Zoom and reflow: Panels remain usable at increased editor zoom and narrow widths.

Reduced motion: Animations are minimal and disabled when the system preference requests reduced motion.

Readable density: Offer compact and comfortable spacing modes; default line lengths should remain scannable.

Focus stability: Expanding a node preserves keyboard focus and does not unexpectedly reflow the full view.

# 20. Error Handling and Edge Cases

| Scenario | Expected behavior |
| --- | --- |
| No TypeScript configuration | Offer inferred project mode with limitations, or allow selecting a configuration file. |
| Multiple tsconfig files | Index as packages/projects, show root labels, and avoid duplicate symbol records. |
| Broken project compile | Index parseable files and references where possible; report compiler diagnostics separately. |
| Unresolved import | Create unresolved module node with evidence; do not drop the relationship. |
| Dynamic dispatch | Show candidate set and probable confidence; allow user to choose implementation. |
| Dependency injection token | Adapter maps token to candidate providers when statically available. |
| Anonymous callback | Derive label from call site, property, route, or enclosing symbol. |
| Generated file | Exclude/down-rank by default and label when included. |
| Minified or one-line file | Apply size/line safeguards and avoid unreadable previews. |
| Very common query | Show category facets and seed confirmation rather than an oversized graph. |
| No path between seeds | Show separate clusters and explain that no supported relationship was resolved. |
| Graph cycle | Collapse SCC and offer expansion. |
| File changed after query | Mark source location stale and refresh before exact navigation if necessary. |
| Renamed symbol | Attempt stable-key remap; mark notes/trails stale if confidence is low. |
| Deleted file | Preserve saved trail metadata as historical but disable navigation. |
| Database locked/corrupt | Fall back to last stable index or rebuild after user confirmation. |
| Optional model unavailable | Continue with lexical and structural retrieval without blocking. |
| Webview reload | Restore view state from extension host and stable generation. |
| Extension update changes schema | Migrate transactionally or rebuild while preserving user notes and saved trail definitions. |

## 20.1 Error taxonomy

| Category | Examples | User-facing response |
| --- | --- | --- |
| Recoverable input | No query, broad query, unsupported selection. | Actionable guidance and valid alternatives. |
| Partial analysis | Parse error, unresolved import, unsupported framework pattern. | Return useful results with warning and diagnostics. |
| Index lifecycle | Cancelled, stale, migration required. | Preserve stable generation and offer clear next action. |
| Resource limit | Repository too large, file too large, memory pressure. | Offer narrower root, exclusions, or reduced enrichment. |
| Internal failure | Unhandled analyzer or database error. | Protect data, log diagnostics, and allow rebuild/export. |

# 21. Testing and Quality Strategy

## 21.1 Test layers

| Layer | What is tested | Representative method |
| --- | --- | --- |
| Unit | Tokenization, symbol identity, edge classification, scoring, pruning, trail ordering. | Small fixtures and pure-function tests. |
| Analyzer fixture | Compiler extraction on curated TypeScript patterns. | Golden JSON node/edge snapshots. |
| Adapter fixture | Routes, events, tests, persistence patterns. | Framework-specific miniature repositories. |
| Database | Transactions, migrations, generation promotion, FTS, remapping. | Temporary local databases. |
| Integration | Index → query → graph → trail pipeline. | Repository fixtures with expected paths. |
| Extension | Commands, messages, state restoration, editor navigation. | VS Code extension test host. |
| Webview | Keyboard, filtering, node expansion, rendering state. | Component tests and interaction tests. |
| Performance | Indexing, search latency, graph build, incremental update. | Repeatable benchmark repositories. |
| Usability | Time to correct entry point and mental model. | Small moderated comparison study. |

## 21.2 Golden repository fixtures

Linear request flow: route → controller → service → repository → response.

Branching validation: guards, error throws, alternative branches.

Async event flow: producer → event → multiple consumers.

Interface dispatch: interface call with two implementations.

Dependency injection: token/provider mapping.

Tests: direct unit test, integration test, mock, fixture, and unrelated keyword match.

Data flow: request field → validation → transformation → persistent write.

Cycle: mutually recursive functions or modules.

Unresolved dynamic call: computed property or reflection.

Structural diff: renamed symbol, changed signature, added consumer, removed test.

## 21.3 Retrieval quality tests

| Metric | Definition |
| --- | --- |
| Seed Top-1 / Top-5 | Whether expected seed symbols appear at the top of candidate results. |
| Required-node recall | Fraction of hand-labeled essential path nodes included in the task subgraph. |
| Distractor ratio | Fraction of visible nodes judged irrelevant to the task. |
| Primary path order | Agreement between generated trail and expert reading order. |
| Evidence validity | Fraction of displayed reasons and edges that navigate to supporting source. |
| Stability | Result overlap for identical repository state and query across repeated runs. |

## 21.4 Definition of done per feature

Functional: Meets specified behavior for supported cases.

Grounded: Every node and edge has valid provenance or an explicit unresolved state.

Tested: Unit or fixture coverage exists for expected and failure paths.

Performant: Meets measured demo threshold on target repository and hardware.

Accessible: Essential actions are keyboard-operable and labeled.

Documented: User-facing limitation and developer contract are recorded.

# 22. Metrics and Product Evaluation

## 22.1 North-star outcome

The primary outcome is reduced time and effort to form a correct task-specific mental model of unfamiliar code. The hackathon should demonstrate this with a controlled before/after exercise rather than only screenshots.

| Metric | Collection method | Interpretation |
| --- | --- | --- |
| Time to correct entry point | Timed task with and without CodeTrail. | Measures initial navigation value. |
| Time to explain full path | Participant narrates required nodes and side effects. | Measures comprehension support. |
| Files opened | Manual observation or local session count. | Lower can indicate reduced wandering. |
| Required nodes found | Compare participant findings to gold set. | Measures completeness. |
| Irrelevant nodes reviewed | Count distractor files/symbols opened. | Measures retrieval precision. |
| Confidence before/after | Short self-rating with explanation quality check. | Secondary perception signal only. |
| API calls / source uploads | System design property. | Should remain zero for core workflow. |

## 22.2 Suggested hackathon study

Choose one unfamiliar repository and two comparable cross-file tasks.

Ask three to five developers to solve one task with normal VS Code navigation and one with CodeTrail; counterbalance order if possible.

Record time, files opened, required nodes found, and major misconceptions.

Use the results as directional evidence, not a scientific claim.

Present one concise before/after result and one participant quote if available and permitted.

# 23. MVP Scope and Prioritization

## 23.1 Priority definitions

| Priority | Meaning |
| --- | --- |
| P0 | Required for a coherent hackathon demo and core value proposition. |
| P1 | High-value enhancement after the P0 vertical slice is stable. |
| P2 | Deferred; document architecture only and do not build during the hackathon unless all higher priorities are complete. |

## 23.2 Feature priority matrix

| Feature | Priority | Demo role | Cut rule |
| --- | --- | --- | --- |
| Repository discovery and safe indexing | P0 | Enables all product value. | Never cut. |
| TypeScript symbols, calls, imports, inheritance | P0 | Core graph. | Never cut. |
| Full-text and fuzzy search | P0 | Task-to-seed retrieval. | Never cut. |
| Ranked candidates with reasons | P0 | Trust and ambiguity control. | Never cut. |
| Task-specific graph expansion | P0 | Main differentiator. | Never cut. |
| Ordered execution trail | P0 | Primary demo surface. | Never cut. |
| Symbol detail and source navigation | P0 | Makes evidence actionable. | Never cut. |
| Test discovery | P0 | Completes developer workflow. | Reduce heuristics before cutting. |
| Saved trails and pins | P1 | Polish and workflow continuity. | Can use in-memory state for demo. |
| Change impact | P1 | Strong differentiator. | Build after execution trail. |
| Lane view | P1 | Visual polish. | Use ordered list if time constrained. |
| Comprehension progress | P1 | Memorable user value. | Simplify to reviewed counts. |
| Structural diff | P1 | Powerful demo extension. | Cut before harming core quality. |
| Local embeddings | P1/P2 | Semantic retrieval improvement. | Do not block core; lexical fallback required. |
| Data-flow precision | P1/P2 | Advanced value. | Limit to reads/writes and simple propagation. |
| Export/API integrations | P2 | Future ecosystem. | Do not build for MVP. |
| Chat or generative model integration | Out of scope | None. | Explicitly excluded. |

## 23.3 Minimum coherent demo

Index a curated TypeScript repository locally.

Search a natural phrase or pasted task and show ranked candidate seeds.

Select the correct entry point and generate a task-specific graph.

Display an ordered cross-file execution trail including a state write or side effect.

Open exact source ranges from trail steps.

Show related tests and “why included” evidence.

Display zero API use and local-only analysis as a visible product property.

# 24. Development Milestones

## 24.1 Recommended implementation sequence

| Milestone | Deliverable | Exit criteria |
| --- | --- | --- |
| M0: Demo repository and gold path | Chosen repository, query, expected nodes, and presentation story. | Team can manually explain the complete path. |
| M1: Analyzer vertical slice | Files, symbols, locations, imports, and direct calls. | CLI outputs correct graph for demo path. |
| M2: Local index and search | Database, FTS, identifier normalization, ranked candidates. | Demo query returns correct seed in top results. |
| M3: Graph expansion | Typed traversal, budgets, confidence, evidence. | Required demo nodes form a bounded subgraph. |
| M4: Trail builder | Primary path, branches, reading order, reasons. | Trail matches gold reading order closely. |
| M5: VS Code integration | Index command, search view, trail editor, source navigation. | End-to-end workflow works inside VS Code. |
| M6: Tests and trust | Related tests, provenance panel, uncertainty states. | Every visible edge in demo is inspectable. |
| M7: Polish and resilience | Progress, cancellation, stale state, empty/error UX. | Demo survives restart and common failures. |
| M8: Measurement and pitch | Before/after evidence, slides/script, backup recording. | Presentation fits time and tells one story. |

## 24.2 Team workstreams

| Workstream | Responsibilities | Integration contract |
| --- | --- | --- |
| Analysis | Compiler program, symbol extraction, generic edges, fixtures. | Produces normalized nodes, edges, and evidence. |
| Retrieval | FTS, identifier normalization, scoring, candidate reasons. | Consumes symbol documents; returns ranked seeds. |
| Graph/trail | Traversal, pruning, paths, grouping, reading order. | Consumes typed graph; returns UI-neutral graph response. |
| Extension/UI | Commands, views, webview, source navigation, state. | Consumes message contracts only. |
| Demo/quality | Gold repository, tests, benchmarks, user study, narrative. | Blocks claims unsupported by measurement. |

## 24.3 Daily build discipline

Keep one end-to-end branch runnable: Every day should end with the vertical slice working, even if shallow.

Use the demo query as a regression test: Correct seed, required nodes, trail order, and evidence must stay green.

Avoid speculative framework breadth: Implement only patterns needed for the demo and generic architecture.

Record limitations immediately: Unresolved patterns become visible warnings and backlog items, not hidden debt.

Reserve final period for reliability: Do not spend the last phase adding model integrations or new languages.

# 25. Demo and Presentation Plan

## 25.1 Recommended demo story

Demo task: “Users occasionally receive two password-reset emails. Find the likely duplicate path and show the smallest set of code and tests needed to understand the behavior.”

Open a 10,000-line TypeScript repository and state that the presenter has not prepared a manual file-by-file tour.

Show CodeTrail index status: local, current, no API key, no source upload.

Paste the bug task and choose Execution flow.

Show ranked candidates and select the password reset route or service entry point.

Generate the trail: route → controller → service → token write → event → email consumer.

Expand a branch and reveal that email enqueue occurs both directly and through the domain event, or use an equivalent real duplicate path in the demo repository.

Open the exact source evidence for both paths.

Switch to Tests and show the tests that define reset behavior and the missing duplicate-send case.

Optionally show change impact for removing one enqueue path.

Conclude with the result: focused code path, evidence, tests, and zero API calls.

## 25.2 Demo timing

| Segment | Suggested share | Message |
| --- | --- | --- |
| Problem | 15% | Developers cannot safely skim large unfamiliar codebases. |
| Core workflow | 50% | Search → seed → task graph → trail → source → tests. |
| Technical differentiation | 20% | Compiler graph, deterministic ranking, local operation, visible uncertainty. |
| Evidence/results | 10% | Measured time or files opened improvement. |
| Close | 5% | Built with Codex; shipped without an LLM dependency. |

## 25.3 Backup strategy

Pre-indexed repository: Keep the stable demo index ready; do not depend on a fresh full index during live presentation.

Recorded fallback: Record a clean end-to-end video in case the extension host or display environment fails.

Static evidence sheet: Keep one slide or image showing the graph, trail, and test results.

Deterministic query: Use a fixed repository state and exact query with automated regression checks.

Offline verification: Disable network before final rehearsal to prove the local workflow and catch hidden dependencies.

# 26. Hackathon Winning Strategy

## 26.1 Why judges may remember it

Contrarian technical choice: Most projects will add chat; CodeTrail deliberately solves code comprehension with program analysis.

Immediate personal problem: The founder story is concrete: understanding 10,000 lines thoroughly before a deadline.

Visual transformation: A vague issue becomes a small ordered code path with exact evidence.

Trust story: No hallucinated architecture, no source upload, and uncertainty is visible.

Measurable impact: Time-to-entry-point and files-opened comparisons are easy to understand.

Engineering depth: Compiler APIs, typed graphs, retrieval fusion, incremental indexing, and VS Code UX demonstrate substance.

## 26.2 Claims hierarchy

| Claim level | Recommended claim |
| --- | --- |
| Primary | CodeTrail turns a task into the smallest relevant code path and a guided reading trail. |
| Secondary | It works locally without an LLM, API key, or source upload. |
| Technical | It combines compiler facts, full-text retrieval, fuzzy identifiers, optional local semantics, and typed graph traversal. |
| User outcome | Developers spend less time wandering through files and more time validating the code that matters. |
| Future | The same graph can later support structural diffs, impact analysis, additional languages, and external developer tools. |

## 26.3 Common pitch mistakes to avoid

Do not call it “an AI code analyzer.” That invites comparison with generic assistants and obscures the deterministic product.

Do not open with the full graph. Open with the user task and reveal only the relevant trail.

Do not overclaim static analysis. Say “likely static path” and show uncertainty.

Do not spend demo time on settings. Show one perfect workflow.

Do not list every future feature. End with a focused roadmap after proving the core.

Do not make cost the only reason for avoiding LLMs. Lead with correctness, privacy, reproducibility, and purpose-built analysis.

## 26.4 One-line descriptions

Precise: CodeTrail converts developer tasks into evidence-backed program graphs and guided reading paths.

Memorable: Google Maps for an unfamiliar codebase: choose the engineering destination and follow the relevant route.

Technical: An offline graph-retrieval engine for code, built from compiler facts rather than generated guesses.

# 27. Risks and Mitigations

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Call graph is incomplete in dynamic code. | High | High | Target TypeScript, label confidence, show unresolved dispatch, curate demo patterns. |
| Graph becomes visually overwhelming. | High | High | Use candidate confirmation, node budgets, primary trail, lanes, branch collapse, and filters. |
| Search returns the wrong entry point. | Medium | High | Show ranked candidates and reasons before graph expansion; create gold query tests. |
| VS Code webview consumes too much time. | Medium | High | Start with ordered list and source links; add graph polish only after vertical slice. |
| Native database packaging fails. | Medium | Medium | Abstract persistence; use a compatible embedded option or a pure JS fallback for demo. |
| Indexing is slow on demo machine. | Medium | High | Pre-index, progressive phases, exclusions, benchmark early, and use stable snapshot. |
| Framework route/event extraction is weak. | Medium | High | Implement adapters only for chosen demo stack and expose generic fallback. |
| Optional embeddings distract the team. | High | Medium | Treat as P1/P2; ship lexical/graph core first. |
| Judges expect GPT in product. | Low/Medium | Medium | Clearly state the requirement is using Codex/GPT 5.6 to build; emphasize deliberate product architecture. |
| Product looks like a static diagram. | Medium | High | Demonstrate task input, ranking, trail, source navigation, tests, and impact—not a screenshot alone. |
| Claims exceed evidence. | Medium | High | Use careful language, provenance, and a small measured study. |

# 28. Open Decisions and Decision Log

## 28.1 Decisions already made

| Decision | Status | Rationale |
| --- | --- | --- |
| Primary category is Developer Tools. | Decided | The product directly improves software development workflow. |
| Core product does not require an LLM. | Decided | Program structure and navigation should be deterministic, local, and evidence-based. |
| Primary surface is a VS Code extension. | Decided | The product must integrate with source navigation and developer workflow. |
| MVP language is TypeScript. | Decided | Strong compiler metadata and manageable hackathon scope. |
| Chat/provider integration is excluded. | Decided | Generic, costly in complexity, and not central to the differentiator. |
| Full repository graph is not the default view. | Decided | Task-specific paths are more productive and readable. |

## 28.2 Decisions to resolve before implementation

| Decision | Options | Recommended default | Deadline |
| --- | --- | --- | --- |
| Demo repository | Existing open-source, purpose-built fixture, or hybrid. | Purpose-built realistic fixture plus a real repository validation. | Before M1. |
| Database implementation | Native SQLite binding, VS Code-compatible SQLite, or pure JS store. | Choose fastest stable packaging path after a one-hour spike. | Before M2. |
| Webview technology | Vanilla DOM, lightweight framework, React. | Use the team’s fastest familiar option; preserve UI-neutral contracts. | Before M5. |
| Graph rendering | Ordered list, SVG lanes, graph library. | Ordered list first; lanes second; force graph last. | Before M5. |
| Framework adapter | Express, Nest-like decorators, custom demo stack. | Match chosen demo repository. | Before M1. |
| Optional embeddings | No model, bundled model, separate download. | No model for P0; separate local pack only after core is stable. | After M6. |
| Index worker model | Worker thread or child process. | Choose based on packaging spike; keep message boundary. | Before M1. |

## 28.3 Decision record template

Decision ID:

Date:

Owner:

Context:

Options considered:

Decision:

Consequences:

Revisit trigger:

Related specification sections:

# 29. Launch Acceptance Criteria

## 29.1 Hackathon go/no-go checklist

| Criterion | Go condition |
| --- | --- |
| Repository safety | Indexing does not execute repository scripts or upload code. |
| Index reliability | Chosen demo repository reaches a stable ready state repeatedly. |
| Seed accuracy | Demo query returns the correct entry point in top candidates. |
| Graph relevance | All required demo nodes appear within the default bounded subgraph. |
| Trail readability | A reviewer can follow the primary cross-file path without opening a full graph. |
| Evidence | Every visible demo edge has source provenance or an explicit unresolved label. |
| Source navigation | Every trail step opens the correct current source range. |
| Tests | Relevant test results are grouped and source-linked. |
| Performance | Search and graph generation are reliable on the presentation machine. |
| Failure resilience | The demo can recover from webview reload and has a pre-indexed fallback. |
| Pitch clarity | The first 30 seconds state problem, category, and non-LLM differentiator. |
| Claim discipline | All performance and productivity claims are measured or clearly framed as targets. |

## 29.2 MVP acceptance scenarios

Given a supported repository and completed index, when a user searches a known feature phrase in Execution mode, then the correct seed appears in the top five with at least one valid match reason.

Given a selected entry point, when the user builds a task graph, then the result respects node/depth budgets, includes source evidence, and separates the primary path from branches.

Given a trail step, when the user opens source, then VS Code reveals the correct file and current declaration range.

Given a selected symbol, when the user opens Tests mode, then direct tests are separated from behavioral or uncertain matches.

Given an unresolved dynamic call, when the graph is rendered, then the uncertainty is visible and the relation is not represented as confirmed.

Given a changed source file, when incremental indexing completes, then affected results use the new generation and saved user state is remapped or marked stale.

Given no network connection, when the core workflow is used, then indexing, search, graph construction, trail rendering, and source navigation still function.

# Appendix A. Example End-to-End Result

Query: users receive two password-reset emails

Mode: Execution flow

Seed candidates

1. POST /auth/password/reset             route + string + role match

2. AuthController.requestReset           identifier + graph context

3. PasswordResetRequested                event + test-name match

Primary trail

1. POST /auth/password/reset

2. AuthController.requestReset

3. PasswordResetService.createToken

4. PasswordResetRepository.save

5. PasswordResetRequested.emit

6. EmailWorker.handle

7. Mailer.send

High-value branch

3. PasswordResetService.createToken

└─ Mailer.sendResetEmail   ← possible duplicate direct side effect

Tests

• sends a reset email for an existing account        direct path test

• does not reveal whether the user exists            route behavior test

• expires reset tokens after thirty minutes          token behavior test

• duplicate event dispatch                           missing / suggested investigation

# Appendix B. Ranking Example

| Candidate | Identifier | BM25 | Role | Graph | Semantic | Final | Why |
| --- | --- | --- | --- | --- | --- | --- | --- |
| AuthController.requestReset | 0.72 | 0.80 | 0.95 | 0.70 | 0.68 | 0.78 | Strong entry role and exact reset match. |
| PasswordResetService.createToken | 0.68 | 0.74 | 0.82 | 0.85 | 0.76 | 0.76 | Core orchestration and state write. |
| EmailWorker.handle | 0.20 | 0.62 | 0.78 | 0.90 | 0.81 | 0.64 | Concept and event-path match despite weak name match. |
| ResetPasswordForm | 0.76 | 0.70 | 0.20 | 0.10 | 0.72 | 0.51 | Text match but low execution relevance. |

# Appendix C. Edge Evidence Example

Edge: PasswordResetService.createToken → PasswordResetRequested

Type: EMITS_EVENT

Confidence: confirmed

Evidence: src/auth/password-reset.service.ts:88–92

Extractor: EventEmitterAdapter v1

Reason: call to eventBus.emit with literal event token PasswordResetRequested

Edge: PasswordResetRequested → EmailWorker.handle

Type: CONSUMES_EVENT

Confidence: probable

Evidence: src/workers/email.worker.ts:21–29

Extractor: DecoratorEventAdapter v1

Reason: @OnEvent(PASSWORD_RESET_REQUESTED) decorates handle method

Ambiguity: event token imported through alias

# Appendix D. Default Settings

| Setting | Default | Notes |
| --- | --- | --- |
| codetrail.maxVisibleNodes | 30 | User-adjustable; pinned nodes may exceed budget. |
| codetrail.maxTraversalDepth | 3 | Mode may override for event bridging. |
| codetrail.includeTests | true | Tests remain collapsed outside Test mode. |
| codetrail.includeExternal | false | External calls appear as terminal nodes but internals stay collapsed. |
| codetrail.indexGenerated | false | Generated code can be enabled per path. |
| codetrail.semantic.enabled | false | Core functionality must not depend on it. |
| codetrail.telemetry.enabled | false for hackathon | No code/query telemetry permitted. |
| codetrail.followSymlinksOutsideWorkspace | false | Security boundary. |
| codetrail.storeSourceSnippets | minimal | Store only evidence snippets or read on demand. |

# Appendix E. Suggested Repository Exclusions

**/node_modules/**

**/dist/**

**/build/**

**/coverage/**

**/.next/**

**/.cache/**

**/vendor/**

**/*.min.js

**/*.map

**/generated/**

**/__snapshots__/**  (searchable only when explicitly enabled)

# Appendix F. Manual QA Script

Open the clean demo workspace with network disabled.

Confirm CodeTrail reports the correct stable index state.

Run the primary query and verify candidate order and reasons.

Build the execution graph and verify required nodes, branches, confidence, and omitted count.

Navigate each trail step to source and verify ranges.

Open related tests and verify direct versus inferred grouping.

Pin one node, expand one branch, hide one distractor, reload the webview, and confirm state restoration.

Edit one source file, save, wait for incremental update, and verify stale state clears.

Restart VS Code and reopen the saved trail.

Run the backup recorded demo and verify it is locally available.

# Appendix G. Glossary

| Term | Meaning |
| --- | --- |
| AST | Abstract syntax tree representing source structure. |
| BM25 | A probabilistic full-text ranking function used for lexical relevance. |
| Compiler symbol | A language-service identity for a declaration and its references. |
| Content hash | A digest used to detect exact source changes and cache validity. |
| Graph RAG | Informal description of retrieving a relevant program graph before downstream use; CodeTrail does not require generation. |
| SCC | Strongly connected component, used to group cycles. |
| Seed | Initial symbol or symbols anchoring a task graph. |
| Static path | A path inferred from source and compiler relationships, not observed execution. |
| Trail | Ordered reading sequence derived from the task subgraph. |
| Typed edge | A relationship with explicit semantics such as CALLS, WRITES, or TESTS. |

# Appendix H. Final Submission Copy

Use the following response in the application form:

Category: Developer Tools. We are building CodeTrail, an offline-first VS Code extension that converts a developer’s search or task into a focused, evidence-backed map of the relevant code path using compiler analysis, typed program graphs, lexical and local semantic retrieval, and deterministic ranking. It helps developers understand unfamiliar repositories, trace execution and data flow, find tests, and assess change impact without uploading source code, requiring API keys, or depending on an LLM.

Optional project subtitle: “Understand the code that matters—without uploading your repository or asking an LLM to guess.”